Software Quality Management (SQM) Final Project Report

Case Study: Roblox Platform (Player Perspective)

Student Name: Latifa Amar Said Al-Nahdy
Student ID: 2211150047
Course: Software Quality Management (CSC365)
Instructor: Ajarn Shuvra Tripura
Date: 13-02-2026

Table of Contents

1. Company / System Selection & Scope	3

1.1 Selected Company / System	3

1.2 System Scope (What I will focus on)	3

1.3 Users and Stakeholders	3

1.4 Why Quality is Important for Roblox	4

2. Quality Challenges & Context Analysis	4

2.1 Main Quality Challenges	4

2.2 What Happens if Quality is Poor	4

3. Software Quality Model (ISO 25010) — 5 Quality Attributes	5

3.1 Reliability	5

3.2 Performance Efficiency	5

3.3 Security	5

3.4 Usability	6

3.5 Maintainability	6

4. Defect Analysis & Classification (10 Defects)	6

4.1 Defect Table (Player + Platform View)	6

5. CMMI Process Maturity Analysis	8

5.1 What is CMMI	8

5.2 Selected CMMI Level	8

6. Process Improvement Plan (Move from Level 2 to Level 3)	9

7. Risk Management (5+ Quality Risks)	10

7.1 Risk List + Analysis	10

8. GitHub Quality Management Implementation (Plan)	11

8.1 README (Quality Policy)	11

8.2 GitHub Issues	11

8.3 Project Board Workflow	11

8.4 Traceability	12

9. Conclusion	12

10. References	13

# 1. Company / System Selection & Scope

## 1.1 Selected Company / System

This report is about Roblox. Roblox is an online platform where people can play games and also create games (called “experiences”). Roblox has:

- A Roblox app (PC, phone, tablet, Xbox)

- Roblox Studio for creators to build games

- Online services like login, chat, servers, and the shop

## 1.2 System Scope (What I will focus on)

Because I am talking as a player, my scope is focused on player features:

- Creating an account and login

- Finding games and joining experiences

- Multiplayer gameplay (server connection, lag, disconnect)

- Chat and social features (friends, messages)

- Safety features (reporting, filtering, privacy settings)

- Basic economy from a player view (Robux purchase, item ownership)

(I will not go deep into internal coding of Roblox, because as a player I cannot see that. I will focus on quality issues players face.)

## 1.3 Users and Stakeholders

Users

- Players (many are kids and teenagers)

- Creators (people who build games and items)

Stakeholders

- Parents/guardians (safety and privacy)

- Roblox moderation and safety teams

- Payment companies and app stores

- Advertisers/brand partners

## 1.4 Why Quality is Important for Roblox

Quality is very important because:

- Roblox has millions of users, so one problem affects many people

- Many users are young, so safety problems are serious

- If Roblox is down or laggy, players leave and creators lose money

- Security issues can lead to account stealing and money loss

# 2. Quality Challenges & Context Analysis

## 2.1 Main Quality Challenges

- Server downtime and outages
Sometimes Roblox goes down or some services stop working.

- Lag and performance problems
Many games can be heavy, and mobile players may face lag, low FPS, or overheating.

- Safety issues (chat, bad content, bad users)
Roblox is user-generated, so there can be harassment, scams, or inappropriate content.

- Security and scams
Players can get tricked by fake links (example: “free Robux”), phishing, or account theft.

- Many devices and updates
Roblox runs on many devices. After updates, some users may face new bugs.

## 2.2 What Happens if Quality is Poor

- Players cannot login, cannot join games, or lose progress

- Players may face unsafe people or content

- Players can lose Robux or items

- Roblox gets bad reviews and loses user trust

# 3. Software Quality Model (ISO 25010) — 5 Quality Attributes

This section uses ISO 25010, which is a quality model for software.

## 3.1 Reliability

Meaning: Roblox should work without crashing and without disconnecting.
Why it matters: If Roblox disconnects or crashes, the game becomes frustrating.
How to check/measure:

- App crash rate

- Disconnect rate in games

- Uptime (how often Roblox is available)

## 3.2 Performance Efficiency

Meaning: Roblox should load fast and run smoothly.
Why it matters: Slow loading and lag makes players quit.
How to check/measure:

- Time to join a game

- FPS (frames per second)

- Ping/latency (delay)

- Device overheating reports

## 3.3 Security

Meaning: Accounts and data should be protected.
Why it matters: Accounts can have valuable items and Robux.
How to check/measure:

- Number of hacked account reports

- 2-step verification use

- Phishing/scam reports

## 3.4 Usability

Meaning: Roblox should be easy to use and easy to understand.
Why it matters: Many players are young and need simple settings and clear buttons.
How to check/measure:

- How easy it is to report a user

- How easy it is to change privacy settings

- User feedback and store ratings

## 3.5 Maintainability

Meaning: Roblox should be easy to fix and update without breaking things.
Why it matters: Roblox updates often. Bad updates can create new bugs.
How to check/measure:

- How often updates cause new problems

- Time to fix common bugs

- Number of hotfixes after updates

# 4. Defect Analysis & Classification (10 Defects)

Severity: Critical / Major / Minor
Priority: High / Medium / Low
Root Cause Types: process / people / tools / requirements / technical design

## 4.1 Defect Table (Player + Platform View)

| ID | Defect | Type | Severity | Priority | Likely Root Cause |
| --- | --- | --- | --- | --- | --- |
| D1 | Login loop / “Something went wrong” repeats | Functional + Reliability | Major | High | Technical design (session/auth), process (release issues) |
| D2 | Random disconnect in games (Connection Lost) | Reliability/Network | Major | High | Server overload, unstable routing, weak reconnection |
| D3 | Very slow join time (mobile loads too long) | Performance | Major | High | No asset limits, heavy content, CDN/cache misses |
| D4 | App crash after update on some devices | Reliability/Compatibility | Critical | High | Not enough device testing, memory/graphics issues |
| D5 | Chat filter bypass (users send bad content using tricks) | Safety/Security | Critical | High | Filter rules gaps, fast-evolving bypass patterns |
| D6 | Report tool fails to submit (button does nothing / error) | Functional (Safety tool) | Critical | High | API failure, rate limit bug, poor monitoring |
| D7 | Privacy settings confusing (users misunderstand who can chat) | Usability | Major | Medium | Weak UX requirements, unclear wording, poor testing |
| D8 | Robux purchase says success but balance/item missing or delayed | Functional/Data | Major (can be Critical) | High | Payment sync delay, reconciliation failure |
| D9 | Friends/chat status wrong (online/offline wrong, delayed messages) | Functional/Reliability | Minor–Major | Medium | Cache/real-time service delay |
| D10 | Search/discovery results feel repetitive or inaccurate | Usability/Functional | Minor–Major | Medium | Ranking goals unclear, algorithm tuning needed |

# 5. CMMI Process Maturity Analysis

## 5.1 What is CMMI

CMMI (Capability Maturity Model Integration) is a model to measure how good a company’s software processes are.

It has 5 levels:

Level 1 - Initial: Work is done randomly, not in a planned way.

Level 2 - Managed: Work is planned and tracked, but not always the same across the company.

Level 3 - Defined: The company has standard processes that everyone follows.

Level 4 - Quantitatively Managed: The company uses data and metrics to control processes.

Level 5 - Optimizing: The company is always improving its processes.

Better process = better planning, better testing, fewer bugs, better quality.

## 5.2 Selected CMMI Level

Current assessment: CMMI Level 2 — Managed

Why Level 2 fits:

- Roblox is a big company, so they likely have basic planning, tracking, and bug fixing processes.

- They have clear safety rules, support, and service status pages (shows organized work).

- But Roblox still has outages and new issues after updates sometimes, which shows the process may not be perfect everywhere.

What Level 2 means:

- Work is planned and tracked.

- Bugs and incidents are handled.

- Some processes are consistent, but not always fully standardized across everything.

# 6. Process Improvement Plan (Move from Level 2 to Level 3)

To move to CMMI Level 3 (Defined), Roblox should make processes more standard and consistent.

Improvement 1: Standard Quality Checklists before every release

- Use the same checklist for every update (mobile, PC, Xbox)

- Include login tests, join-game tests, payment tests, and report system tests

Improvement 2: Stronger testing for safety features

- Create automated tests for:

  - Reporting flow working

  - Privacy settings saving correctly

  - Chat filtering updates

- Add extra review for anything related to kids’ safety

Improvement 3: Better documentation and learning from incidents

- After outages, write short “what happened” summaries internally

- Make sure teams follow the same steps to prevent repeat issues

# 7. Risk Management (5+ Quality Risks)

## 7.1 Risk Table (List + Analysis)

| Risk | Description | Likelihood | Impact | Risk Level | Mitigation |
| --- | --- | --- | --- | --- | --- |
| R1 | Platform outage / downtime | Medium | High | High | Better monitoring, backup plans, fast rollback, incident runbooks |
| R2 | Account hacking / phishing scams | High | High | High | Force/encourage 2-step verification, scam detection, educate users |
| R3 | Child safety issues (harassment, grooming) | Medium | High | High | Strong moderation, better detection, easy reporting, safer defaults |
| R4 | Payment problems (Robux not delivered) | Medium | High | High | Payment reconciliation jobs, alerts, fast refund/credit process |
| R5 | Lag and performance issues on mobile | High | Medium | High | Performance budgets, mobile testing, reduce heavy assets |
| R6 | Fake games/scams in discovery page | Medium | Medium | Medium | Improve detection, stronger reviews, user warnings and reporting |

# 8. GitHub Quality Management Implementation (Plan)

## 8.1 README (Quality Policy)

In README it includes:

- Project summary (Roblox SQM case study)

- Quality policy: reliability, performance, security, safety, usability

- Severity and priority rules

- How issues are reported and tracked

## 8.2 GitHub Issues

Created GitHub Issues for:

- 10 defects (D1–D10)

- 6 risks (R1–R6)

- 3 improvements (from Section 6)

Uses labels like:

- bug, risk, improvement, documentation

- severity: critical/major/minor

- priority: high/medium/low

- area: login/performance/safety/payments/social/discovery

## 8.3 Project Board Workflow

Columns:

- To Do

- In Progress

- Review Q/A

- Done

## 8.4 Traceability

- Each Issue has a link to the related section (example: “This issue is Defect D4 in report Section 4”)

- Uses milestones such as:

  - Milestone 1: Defects

  - Milestone 2: Risks

  - Milestone 3: Improvements

# 9. Conclusion

Roblox is a very large platform with many players, including kids. So it needs strong software quality. The most important quality areas are reliability, performance, security, usability, and maintainability. This report listed 10 realistic defects, 6 quality risks, and improvements to reach a better CMMI level. If Roblox improves testing (especially safety and mobile), release checklists, and incident learning, the platform quality can become more stable and safer for players.

# 10. References

- Roblox Status Page (service uptime and incidents):
https://status.roblox.com/

- Roblox Creator Documentation (platform and Studio docs):
https://create.roblox.com/docs

- Roblox Help Center — Safety and Civility (safety rules and tools):
https://en.help.roblox.com/hc/en-us/categories/200217040-Safety-and-Civilit

- ISO/IEC 25010 overview (software quality model):
https://iso25000.com/index.php/en/iso-25000-standards/iso-25010

- Wikipedia — Roblox (general platform overview):
https://en.wikipedia.org/wiki/Roblox

- Reddit communities (player-reported problems and discussions; “voice of players”):

  - r/roblox: https://www.reddit.com/r/roblox/

  - r/RobloxHelp: https://www.reddit.com/r/RobloxHelp/